# Headway: Structured Documentation Intelligence — Next Actions

Date: 2026-06-13
Status: Active planning document synthesised from all prior docs/plan entries

## Where Things Stand

The framework has a name: Structured Documentation Intelligence (SDI).
The core insight: Standards are the brain. AI is the hand.

Architecture is sound (Tier 4 thinking). Execution is still Tier 2 — SKILL.md is prose instructions where deterministic code should be. That gap is the only thing standing between a well-designed system and a production-reliable one.

Q2 2026 plan (April) projected Week 7 (Jun 12–18) as documentation and training week. The June 11 thinking reveals the more honest priority order: harden execution first, then document.

## The Three Hardening Moves (Do These First)

These were identified in 11-06-2026-ai-approach-comparison-and-positioning.md as the highest ROI actions. Nothing else should start until these are done.

### 1. Prompt caching on standards files

Effort: One afternoon
What: Every skill run loads source-precedence.yaml, release-evidence-fields.yaml, the schema, and rendering rules from scratch. These are large, static files. Enable Anthropic prompt caching so they are loaded once and cached across runs.
Why now: Immediate token cost reduction. Applies to every future run permanently.

### 2. Structured outputs for YAML generation (Phase 3)

Effort: Half a day
What: Replace free-form LLM generation of release-notes.yaml with structured output mode (JSON schema enforcement). The schema violation is caught at generation time, not after.
Why now: Phase 4 validation currently catches silent failures that structured outputs would prevent entirely. Makes the pipeline more reliable without adding complexity.

### 3. Write reconcile.py

Effort: 2–3 days
What: Move source-precedence.yaml application from LLM instruction to actual Python code. The LLM currently reads the YAML and tries to apply it — deterministic code should do this.
Why now: This is the single most important gap between Tier 4 design and Tier 2 execution. Everything downstream (confidence scoring, validation) is only as reliable as this layer.

## Multi-Output Pipeline (After Hardening)

From 04-06-2026-13-58-future-path-2.md: all content types should be siblings reading from release-evidence.yaml, not chains from release-notes.md.

### Step 1: Add routing layer

Create standards/content-type-routing.yaml — maps evidence field combinations to affected content types:

routing_rules:
  features_page:
    condition: change_type == "feature" AND shipped == true
  user_guide:
    condition: (change_type in ["feature", "enhancement"]) AND ui_change == true
  api_reference:
    condition: api_change == true AND shipped == true

### Step 2: Extend the evidence model

Add two boolean fields to standards/release-evidence-fields.yaml: - ui_change — affects a user-visible flow or screen - api_change — adds/modifies/deprecates an API endpoint

First action before writing any code: Open a real release-evidence.yaml from the pilot and manually tag each item with these two fields. That exercise will reveal whether the current evidence captures enough signal to route correctly or whether the reconciliation layer needs more extraction logic first.

### Step 3: Build the features page as a full content type

This is the cleanest first addition — signal is unambiguous: change_type == "feature" AND shipped == true.

Full chain to build (same pattern as release-notes): 1. standards/content-types/features.yaml — manifest 2. templates/features/features-schema.yaml — schema 3. templates/features/evidence-to-features-mapping.yaml 4. rules/features/ — validation rules 5. skills/features/SKILL.md — orchestration skill 6. Register in standards/content-types.yaml

### Step 4: Build the dispatch skill

Once features page exists alongside release-notes, add skills/dispatch/SKILL.md — loads evidence, runs routing rules, calls each content type skill, reports what was generated.

## Retrospective Layer (Missing, Add Now)

From 11-06-2026-13-52-agent-memory-and-learning.md: the agent is stateless, but learning can be externalised. The retrospective layer is the only missing piece in the learning loop.

Add Phase 6 to the release-notes skill: after rendering, write a structured retrospective file.

# docs/releases/v0.18.0-retrospective.yaml
version: "0.18.0"
run_date: "2026-06-13"
evidence_quality:
  strong_signals: []
  weak_signals: []
ambiguities_resolved: []
corrections_made: []
rules_that_should_be_updated: []

Next run loads the most recent retrospective as additional context. The agent does not remember — it reads. This closes the learning loop at Level 2 (per-release retrospective).

## Packaging Path

From 04-06-2026-12-37-future-path-1.md:

| Step | What | When |
| --- | --- | --- |
| Now | Test reconciliation on a real repo with messy data — PRs without linked issues, inconsistent labels, missing milestones | Before any packaging |
| Next | GitHub Action — triggered on tag push, runs pipeline end-to-end | After reconcile.py is done |
| Then | MCP Server — extract_evidence, reconcile, validate, render as callable tools | After GitHub Action is live |
| Later | CLI for non-GitHub CI/CD | When there are multiple consumers |
| Long-term | SaaS | When it becomes a product |

## Framework Positioning and Talk

From 11-06-2026-14-15-framework-naming-and-talk-title.md:

Name: Structured Documentation Intelligence (SDI)
Tagline: Standards are the brain. AI is the hand.

Talk title (full):
> Structured Documentation Intelligence: Encoding Human Expertise for AI-Executed Documentation

Talk title (short):
> Structured Documentation Intelligence: When Standards Are the Brain and AI Is the Hand

The positioning argument: this is not automation (replacing humans) — it is human expertise encoded as machine-readable standards, executed by a stateless AI every time. The intelligence is human. AI is the executor.

This framing resets the “will AI replace writers” conversation to “how do expert writers make AI do exactly what they would do.”

## Ordered Action List

| # | Action | Effort | Dependency |
| --- | --- | --- | --- |
| 1 | Enable prompt caching on standards files in skill | Half day | None |
| 2 | Switch Phase 3 YAML generation to structured outputs | Half day | None |
| 3 | Write reconcile.py — move source-precedence logic to code | 2–3 days | None |
| 4 | Test reconciliation on a real messy repo | 1 day | #3 |
| 5 | Add Phase 6 retrospective to release-notes skill | Half day | None |
| 6 | Manually tag pilot release-evidence.yaml with ui_change + api_change | Half day | None |
| 7 | Add ui_change + api_change to release-evidence-fields.yaml | 1 hour | #6 |
| 8 | Create standards/content-type-routing.yaml | Half day | #7 |
| 9 | Build features page content type (full chain) | 2–3 days | #8 |
| 10 | Build dispatch skill | 1 day | #9 |
| 11 | Package as GitHub Action | 2–3 days | #4 |
| 12 | Package as MCP Server | 3–5 days | #11 |

## What This Is Not

Per 11-06-2026-ai-approach-comparison-and-positioning.md — explicitly out of scope:

- Agent frameworks (LangChain, CrewAI, AutoGen): SKILL.md is already a workflow definition. No code logic to put in framework nodes yet.

- RAG / vector databases: Evidence is structured and bounded per release, not a large corpus.

- Fine-tuning: Standards files give the model enough context.

- Vision/multimodal: Becomes relevant only when tackling UI flow documentation in user guide delta.